Test Plan

QA Engagement for an E-Commerce Platform (OpenCart)

| Field | Details |
| --- | --- |
| Project | Manual QA Testing of OpenCart E-Commerce Storefront & Admin Panel |
| Application Under Test (AUT) | akshaya-qa.infinityfreeapp.com (Storefront) akshaya-qa.infinityfreeapp.com/admin (Admin Panel) |
| Tester | Akshaya |
| Environment | OpenCart 4.1.0.3, Chrome Browser, Windows 10, MySQL (InfinityFree hosting) |
| Document Version | 1.0 |
| Date | 20 August 2026 |

# 1. Objective

The objective of this testing engagement is to validate the core functionality of the OpenCart-based e-commerce storefront and its administration panel prior to release, ensuring that customers can register, browse, search, purchase products, and that store administrators can manage orders reliably. Testing covers functional correctness, data integrity between the front-end and the backend database, and defect tracking through a complete lifecycle.

# 2. Scope

2.1 In Scope

- Customer Registration & Login

- Product Browsing, Search & Filtering

- Shopping Cart (Add / Update / Remove items)

- Coupon / Discount Code Application

- Checkout Process (Guest & Registered)

- Order Confirmation

- Admin Panel — Order Status Management

- Backend data validation via SQL (MySQL database)

2.2 Out of Scope

- Real payment gateway processing (sandbox/offline payment methods only)

- Third-party shipping API integrations

- Performance / Load Testing

- Mobile app testing (browser-based storefront only)

# 3. Test Approach

Testing will be conducted manually across multiple cycles. The following test types will be executed, in this order, over the course of the engagement:

- Smoke Testing — after each build/setup change, to confirm the application is stable enough for deeper testing

- Functional Testing — full execution of the designed test case suite against all in-scope modules

- Sanity Testing — quick, focused checks after a specific defect fix

- Regression Testing — re-running related test cases after any defect fix to confirm no new issues were introduced

- User Acceptance Testing (UAT) — scenario-based testing from an end customer's perspective

- Backend Data Validation — SQL queries against the MySQL database to confirm UI actions are correctly persisted

# 4. Entry Criteria

- OpenCart application is installed, accessible, and the admin panel is reachable

- Test cases and Requirement Traceability Matrix (RTM) are reviewed and finalized

- Test data (sample products, categories, coupon codes) is available in the store

# 5. Exit Criteria

- 100% of planned test cases have been executed

- No open defects with severity Critical or High remain unresolved

- At least 95% of test cases pass on the final regression cycle

- All requirements in the RTM are mapped to at least one executed test case

# 6. Test Environment

| Item | Details |
| --- | --- |
| Application | OpenCart v4.1.0.3 |
| Storefront URL | https://akshaya-qa.infinityfreeapp.com |
| Admin URL | https://akshaya-qa.infinityfreeapp.com/admin |
| Database | MySQL (accessed via phpMyAdmin), table prefix: ocedb2_ |
| Browser | Google Chrome (latest) |
| Operating System | Windows 10 |
| Defect Tracking Tool | JIRA |
| Test Case Management | MS Excel |

# 7. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Tester (Akshaya) | Test planning, test case design, execution, defect logging, SQL validation, reporting |

# 8. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Free hosting environment may have downtime or performance limits | Retest affected cases once environment is stable; note any environment-caused failures separately from application defects |
| Real payment gateways cannot be tested | Use OpenCart's offline/cash-on-delivery payment method to validate the checkout flow end-to-end |
| Sample/demo data may not cover all edge cases | Manually create additional test data (products, coupons, customers) as needed |

# 9. Deliverables

- Test Plan (this document)

- Requirement Traceability Matrix (RTM)

- Test Case Suite (Excel)

- Defect Reports (JIRA)

- SQL Backend Validation Checklist

- Final Test Summary Report